# 17-Open-Telemetry Observability Dashboard- Team 1

## Report Week: 11/17/2025 – 11/23/2025

Status: GREEN

Progress Summary: Our dashboard is around its final stages. Some adjustments are being made but everything is progressing smoothly.

This Week’s Accomplishments

- Updated our dashboard to use elastic search instead of Jeager

- Scheduled a milestone meeting with Taylor and the Professor

Issues/Risks

- Finding the right volume and container for elastic search

- Using Linux server to edit the files without a backup

- The professor and sponsor don't want the scheduled meeting over the break because of the KSU policy.

Next Week Plan

- This week the plan is to focus on preparation for the milestone presentation and spend time with our respected families.

Meeting Summary

- 11/19- The meeting covered how to connect to Grafana and the server and start to create dashboards. This was really a teaching moment to get everyone on the same page.

- 11/23- This meeting was supposed to be a work session meeting to further progress with the project and focus on creation of Dashboards

Member activities

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Kian | Helped with testing the prototype and tested the compiling of the program locally. Helped with creating panels for the final dashboard. Helped in organizing final document deliverables | 9 |
| Dakobie | Helped in connecting Grafana to the OTEL collector, helped in testing the connection to the server and links to each frontend, created some panels to the final dashboard. Helped in teaching some team members how to connect to the server and make dashboards. Helped in organizing final document deliverables. | 9 |
| Daniel | Started the Grafana Dashboard and started the Dashboard and created panels for the final dashboard. Created multiple connections for personal connections for each team member to connect to Grafana through their user on the server. Finished the MS Project and helped organize the milestone presentation and helped teach team members how to create Grafana dashboards. Helped in organizing final document deliverables | 9 |
| Jaytin | Helped with the research paper in getting it to the KSU writing center and creating panels for the final dashboard. Helped in organizing final document deliverables | 9 |
|  | Team Total | 36 |

Attendance Matrix:

| Team member | 11/19/2025 | 11/23/2025 |
| --- | --- | --- |
| Kian | Yes | No |
| Daniel | No | No |
| Dakobie | Yes | Yes |
| Jaytin | Yes | No |

## Report Week: 11/10/2025 – 11/16/2025

Status: YELLOW

Progress Summary: We have completed and submitted our prototype. Our group is waiting for feedback from our stakeholders. Half of the group seems to be on track. Initialized a git repository for shared collaboration among peers. Held our stakeholder meeting on Friday and received feedback.

This Week’s Accomplishments

- Completed prototype

- Git repository

- Updated weekly log

Issues/Risks

- Trying to run Grafana on a shared IP network instead of localhost

- Using Linux server to create user accounts

Next Week Plan

- Add alerting rules to our dashboard

- Include error status to show on our dashboard

- Switch to Elasticsearch instead of Jaeger and OpenSearch for logs and traces

Meeting Summary

Discussed how our team could share our dashboards with each other. Our stakeholder gave us several options such as IP forwarding or editing grafana.ini to direct user to a public IP for our Linux server. Worked on prototypes during team meetings.

Member activities

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Kian | This week, I worked on making the OpenTelemetry prototype better and getting it ready to be deployed on a server. I updated the documentation and uploaded resources to GitHub. I also worked with Daniel to make sure the dashboard moved from the local server to the Kennesaw server, and I shared access information with our advisor and stakeholder. I also set up workspaces and meetings for the team to help them make the dashboards. I also asked them questions about what to do next to make the dashboards better. | 9 |
| Dakobie | Focused on working on the prototype and getting feedback from our sponsor and adviser with the team. I uploaded documentation to my GitHub and partnered with Daniel to further assess the dashboard from local to the server. Shared the access documentation with the advisor and stakeholder and followed up with questions about creating dashboards and next steps. Organized meetings and workspaces to create dashboards locally before deploying to the server. | 9 |
| Daniel | Focused on designing the Grafana dashboard and changing the observation form local to the server so the dashboard can be accessed through the server. Created the prototype and created dashboards to observe the frontend. I uploaded files and documentation to GitHub to house the storage codes and emailed the prototype video to the stakeholder. Deploy the prototype to the Kennesaw server. | 9 |
| Jaytin | I helped with a research paper and got Proof of your team's KSU Writing Center visit and review of your research paper. | 9 |
|  | Team Total | 36 |

Attendance Matrix:

| Team member | 11/9/2025 | 11/13/2025 | 11/14/25 |
| --- | --- | --- | --- |
| Kian | Yes | Yes | Yes |
| Daniel | Yes | Yes | yes |
| Dakobie | Yes | Yes | yes |
| Jaytin | No | No | No |

## Report Week: 11/3/2025-11/9/2025

Status: Green

Green: Deliverables are being met, and the team is on track with the next assignments and project goals.

Progress Summary

We have finished Two Tasks this week for our project plan and plan to close two more gaps in our Project plan which include Proof or Concept/ Prototype and Identification of OTEL data. We met with our stakeholder and went over a few questions to further assess the dashboard. We have created a GitHub. We have started to plan out the procedure to start our prototype and how we will complete it for next week and we have received feedback on our Figma design. We installed and reviewed Grafana to understand the application we are working with.

This week’s accomplishments

- Starting to look at our frontend for Grafana to understand how we will design the frontend and connect the backend to Grafana.

- Started a GitHub repository to upload and link our files and documentation

- Started on creating a demo

- Shared the Figma design with the Stakeholder and received proper feedback.

Issues/Risks

- The only risk as of now is everyone burning out from the major setback of the milestone grade.

Next Week Plan

- Finishing the demo by Friday.

- Improving our grade for Milestone 2 by working on our deliverables for a better submission for Milestone 3.

- Uploading and organizing all the pieces (documentation and source code) into Github and Finishing the backend with node.js

Meeting Summary

11/5 (Informal Group Meeting): It was not a formal meeting; we just collaborated to look over some more documentation for Grafana and to start to understand frontend for the dashboard and put our framework into an overview. We also tried seeing how we would connect our OTEL collector to Grafana to measure the data exposed. We also launched our GitHub repository and will start uploading documentation to that and playing around with node.js.

11/7 (Stakeholder Meeting): This meeting consisted of going over questions and mapping over expectations. We decided to change applications from HotRod and use a different application for collecting exposed data via approval from the stakeholder. We also confirmed with the stakeholder of our progress in starting a GitHub repository.

Member activities

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Kian | Worked on getting associated with docker along with running containers and images. Read the opentelemetry documentation to get a good grasp of our project scope and run the demo. | 7 |
| Dakobie | I uploaded a GitHub repository and shared it with my teammates. Spent some time looking at Grafana and uploading documentation to our teams so we can understand how we will connect it to the collector. Sent an email to our stakeholder so he could give us feedback on the Figma design. | 7 |
| Daniel | Worked on setting up a proper tech stack for our project. I wrote and tested some yml files to check connectivity between elastic search and Grafana. Came up with multiple errors, so further documentation is needed. | 9 |
| Jaytin | Focused on staying aligned with the team’s progress and ensuring our documentation and setup stayed organized. I reviewed our GitHub repository and made sure everything I also spent time exploring Grafana to get a better understanding of how it integrates with our collector, and I helped maintain communication by sharing updates and documentation for everyone to reference moving forward. | 7 |
|  | Team Total | 30 |

Attendance Matrix

| Team member | 11/5/2025 | 11/7/2025 |
| --- | --- | --- |
| Kian | No | Yes |
| Daniel | Yes | Yes |
| Dakobie | Yes | Yes |
| Jaytin | No | No |

## Report Week: 10/26/2025-11/2/2025

Status: Green

Green: Deliverables are being met, and the team is on track with the next assignments and project goals.

Progress Summary

We conclude our milestone presentation as well as get feedback regarding our OTEL project overview.

This week’s accomplishments

- Completed milestone two

- Agreed on a deadline for working prototype

- Download docker along with our project frontend such as hotrod.

Issues/Risks

- No major risks at this time.

- Next Week Plan

- Work on prototypes.

- Finalize dashboard design on Figma

- Test and connect Elastic search with our OTEL collector

- Initialize a Git Hub repository

Meeting Summary

The team completed milestone 2 and delivered a presentation on the current progress of our OTEL implementation. The milestone deliverables have been met, and the project remains on track. During the meeting, the team talked about our prototype set to be due by November 14.  We decided to use the Hot Rod application to collect logs and traces. Constructive feedback was received regarding the OTEL project overview, which will be included in the next phase of the project. c

Member activities

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Kian | Worked collaboratively with Dakobie and Daniel to test the Docker environment and Hot R.O.D application, gaining a deeper understanding of the system’s functionality and telemetry flow. Presented Milestone 2, communicated technical progress with the sponsor and instructor, and revised the project timeline to reflect updated deliverables. Additionally, I contributed to writing and editing the research paper, ensuring it met formatting, citation, and technical content requirements for submission. | 12 |
| Dakobie | Tested around with Docker and hot rod application to further understand and begin to develop a visualization of the dashboard. Presented Milestone 2 and assisted in achieving deliverables for milestone 2. Set up a Figma account for the framework design. Altered the timeline for our deliverables for the project plan in MS Project. | 15 |
| Daniel | Tested hotrod application as well as docker to get a good grasp of the solid understanding of the systems functionality. Presented Milestone two and helped communicate our progress along with the team. I began working on our dashboard design to guide future UI and observability features. | 9 |
| Jaytin | Worked alongside my teammates to test and explore the Docker environment and Hot R.O.D application, strengthening my understanding of the system’s functionality and telemetry data flow. Participated in presenting Milestone 2 and contributed to communicating our team’s progress and deliverables. | 10 |
|  | Team Total | 46 |

Attendance Matrix

| Team member | 10/27/25 (group meeting) | 10/28/25(milestone Meeting) | 10/29/25(group meeting) |
| --- | --- | --- | --- |
| Kian | Yes | Yes | Yes |
| Daniel | Yes | Yes | Yes |
| Dakobie | Yes | Yes | Yes |
| Jaytin | No | Yes | Yes |

## Report Week: 10/19/2025-10/25/2025

Status: Yellow

Yellow: All members are focused on their assigned tasks and are on track with the next milestone and are preparing for the next sponsor meeting

Progress Summary

We advanced actionable observability features and captured evidence for Milestone 2. The OpenTelemetry Collector v2 now supports tail + probabilistic sampling, resource enrichment, and standardized resource attributes. Dashboards were expanded (RED + Golden Signals), the service map was completed, and log trace correlation is live using trace ID and span ID with exemplar jumps from latency panels. Burn-rate alerts (5m/1h) were tuned with maintenance-window silences to reduce noise. A demo rehearsal validated the end-to-end flow from alert → logs → trace → rollback. No critical blockers. Remaining items are sponsor sign-off on SLO targets and finalizing the latency-spike runbook. Overall completion is 76%, on track for M2 check-in.

This week’s accomplishments

- Completed service map and enabled log trace drilldowns

- Tuned burn-rate alert thresholds and routing, added silences

- Rehearsed demo and captured screenshots for evidence

Issues/Risks

- Pending sponsor approval on SLO targets (availability 99.5%, p95 < 300 MS, error < 1%)

- Runbook for latency spikes needs final review

Next Week Plan

- Conduct SLO review with sponsor, lock targets

- Finalize latency-spike runbook and documentation

- Add CI/CD automation for Collector and dashboards

Meeting Summary

The team noted that the work they completed last week was helping them get closer to Milestone 2. The SLO one-pager was made better for the checkout flow, and the burn-rate alerts (5m/1h) were changed to include maintenance-window silences. The OpenTelemetry Collector v2 now has k8s/resource enrichment, tail and probabilistic sampling. We finished the service map and made sure that log↔trace correlation worked from start to finish by adding trace id/span id to the application logs. The example shifted from latency panels to traces, as predicted. We quickly checked that the alert → logs → trace → rollback process worked and took pictures for the proof package.

The group opted to keep the current alert criteria until the sponsor agreed to the SLO targets, which are 99.5% availability, 300 MS for p95, and less than 1% for mistakes. This week, the last things to do are finish the latency-spike runbook, set up CI/CD to automatically deploy the Collector and dashboards, and make any changes that sponsors propose to the dashboards and paper draft. There weren't any big blocks. The only things to worry about are the noise from alerts during deployments (which can be lessened by silences) and how quickly SLOs are approved. We are still on track and on schedule to meet the goals of Milestone 2.

Member activities

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Kian | This week I focused on both technical work and team leadership. Me, Daniel and Dakobie set up the OpenTelemetry Collector in Docker, tested processors to confirm data was exported correctly, and deployed the Hot R.O.D. demo app to generate traffic for testing. We verified that traces appeared in Jaeger UI and used these results to help guide the group’s progress. In addition to the technical setup, I coordinated tasks between my teammates, kept our research draft on track, and handled communication with our professor and project sponsor to make sure expectations were clear and updates were shared on time. | 9 |
| Dakobie | Introduced a flowchart and followed up with the sponsor about the project’s deliverables. Researched multiple applications for understanding OTEL collectors and visualizing the process of an OTEL observability from start to finish. | 8 |
| Daniel | Worked on deliverables for upcoming milestones. Also Researched different dashboards designs and wireframe frameworks that meets our needs and demands for our open telemetry. | 6 |
| Jaytin | contributed to the project’s documentation, communication, and coordination. He maintained detailed weekly log reports to track team progress and ensure accountability. Jaytin also refined the structure and content of the team’s reports, ensuring accuracy and clarity. In addition, he prepared presentation materials and supported overall organization | 7 |
|  | Team Total | 30 |

Attendance Matrix

| Team member | 10/23/25 (Group meeting) | 10/24/25 (Sponsor Meeting) |
| --- | --- | --- |
| Kian | Yes | Yes |
| Daniel | Yes | No |
| Dakobie | Yes | Yes |
| Jaytin | Yes | No |

## Report Week: 10/13/2025-10/19/2025

Status: Green

Green: The Team is performing well and remains aligned with this week's objectives.

Progress Summary

Review   our last milestone grade to get a better understanding of what is expected. We also received an update from our project sponsor confirming that our meeting times have returned to normal. This will help maintain steady progress and coordination moving forward. Next milestone deliverables are being discussed as well.

Meeting Summary

October 16th  (Team Meeting): We discussed what each of our working pieces has been and shared our progress of the project. We also discussed plans to aim for a better grade for milestone 2 and what we need to work on to insure we make a better grade.

October 16th (Class Meeting): Kian followed up with class instructions and upcoming due dates. The milestone grade was discussed and how to use the feedback for our milestone to apply towards our next milestone.

Member activities

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Kian | This week I focused on advancing Capestone #2 by contributing to implementation tasks, verifying integrations against sponsor requirements, and troubleshooting minor technical issues. I also documented updates for the team, supported coordination during meetings, and refined research notes to improve data organization and preparation for upcoming deliverables. | 7 |
| Dakobie | Conducted research through videos and online sources to understand types of data exposure | 7 |
| Daniel | Continued exploring Linux services along with trying out multiple dashboards to see which ones align well with our objective. | 5 |
| Jaytin | Downloading the Linux services and played around with it to get a better grasp | 5 |
|  | Team Total | 24 |

Attendance Matrix

| Team member | 10/16/25 (Group meeting) | 10/16/25 (Class Meeting) |
| --- | --- | --- |
| Kian | Yes | Yes |
| Daniel | No | No |
| Dakobie | Yes | No |
| Jaytin | Yes | No |

## Report Week: 10/6/2025-10/12/2025

Status: Green

Green: Looks like every member is on the same page. Communications are clear, deadlines are being met, and there is a shared understanding of project goals for next week.

Progress Summary

All team members are actively contributing and maintaining steady progress towards our objectives. No blockers reported at this time. Also Trying to come up with a rescheduled date with our sponsor. They are currently unavailable for the assigned time they gave us.

Meeting Summary

October 8th (Team Meeting): Reviewed current deliverables and assignments that are due for this week and next week. Discussion also focused on strategies to get ahead on upcoming tasks and maintain momentum going forward.

Member activities

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Kian | Reviewed upcoming tasks, completed peer review, supported planning for next deliverables, and worked on research alignment. Assisted in coordinating milestone preparation, ensured team collaboration tools stayed updated, and contributed to refining project documentation. | 9 |
| Dakobie | Discussed the due dates with team members and discussed how we should expect to achieve these goals in a timely manner. | 5 |
| Daniel | I worked on my peer review and tried connecting to the Linux server which was assigned to us by our sponsor. Download a VPN as well which granted me access the the server. | 7 |
| Jaytin | This week I continued to contribute to the project and further clarified the details of our project while also completing my peer review. | 6 |
|  | Team Total | 27 |

Attendance Matrix

| Team member | 10/8/25 (Group meeting) |
| --- | --- |
| Kian | No |
| Daniel | Yes |
| Dakobie | Yes |
| Jaytin | No |

## Report Week: 09/29/2025-10/5/2025

Status: Yellow

Yellow: All members are focused on their assigned tasks and are on track with the next milestone and are preparing for the next sponsor meeting.

Progress Summary

The team prepared for Milestone #2 by ensuring they all understood the sponsors' requirements. Daniel worked on refining the project plan for the milestone presentation, while Kian investigated the combination of telemetry pipelines. Team members held class sessions and group discussions to ensure everyone was on the same page and to reduce the number of duplicate deliverables. The team is on track to complete the following sponsor report on time, and collaboration has improved since last week.

Meeting Summary

September 29th (Milestone Meeting): Reviewed milestone progress, updated project plan, and clarified sponsor expectations for upcoming deliverables.

October 2nd (Class Meeting): Team worked with advisor and classmates to evaluate milestone submissions and identify areas for improvement.

Member activities

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Kian | Continued research on telemetry endpoints and integration strategies; contributed to milestone documentation. | 8 |
| Dakobie | Connected with team on milestone deliverables and attended class meetings to further access future deliverables. | 8 |
| Daniel | Created and updated our project plan to present our second milestone. Continued researching assigned tasks from sponsor. | 8 |
| Jaytin | Researched telemetry collection methods for external calls; supported milestone deliverables. | 8 |
|  | Team Total | 32 |

Attendance Matrix

| Team member | 9/29/25 (Milestone meeting) | 10/02/25 (Class Meeting) |
| --- | --- | --- |
| Kian | Yes | Yes |
| Daniel | Yes | Yes |
| Dakobie | Yes | Yes |
| Jaytin | Yes | No |

## Report Week: 09/22/2025-09/28/2025

Status: Yellow

Yellow: All pieces are actively being developed and should be connected in the near future.

Progress Summary

The Team had a setback when it came to deliverables and information about the project. The problems escalated to Alla Kemelmakher, and we discussed the team’s next steps to being successful and ultimately getting back on track. The Team has spent time researching their tasks and has spent time developing the revisions in the project plan and MS Project.

Team Collaboration is not as decent as it was last week, but we are collaborating this weekend to finish the deliverables for Milestone and finish our deliverables for Alla Kemelmakher.

Meeting Summary

September 24th (Team Meeting):

- The group discussed the next steps and concerns with the project. The group scheduled the next meetings to try and gain an understanding of the project.

September 25th (Class Meeting):

- In person seminar with the advisor to explain concerns about the project.

- Advisor gave the team guidance to speak with Alla Kemelmakher.

- Networked with other students to understand their current positions within the project.

September 26th (Sponsor Meeting):

- Teams meet to discuss concerns with the project and what the next steps should be to stay on track.

- Alla Kemelmakher answered some concerns and assigned the team tasks to present them on Monday to her to show what we have learned so far. She explained it clearly and provided a communication pipeline if the team has any more concerns/ inquiries.

Key Events:

- Spoke with the professor (Advisor) on the team’s escalation process.

- Discussed with Project Sponsor, Alla Kemelmakher, on next steps and concerns with our project.

- Alla Kemelmakher assigned the team a duty to help the team understand the project.

Member activities

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Kian | Researched MS Project task alignment with OpenTelemetry goals; supported revisions of project plan; worked on sponsor-assigned homework. | 7 |
| Dakobie | Attended meetings to further understand the project. Began homework from Alla Kemelmakher. | 7 |
| Daniel | Continued research on open telemetry and researched about our upcoming milestone using MS project. | 6 |
| Jaytin | Continued research assigned task of Open Telemetry collecting telemetry data from external/third-party calls made by an application. | 7 |
|  | Team Total | 27 |

Attendance Matrix

| Team member | 9/24/25 (Team Meeting) | 9/25/25 (Class Meeting) | 9/26/25 (Sponsor Meeting) |
| --- | --- | --- | --- |
| Kian | Yes | Yes | Yes |
| Daniel | Yes | No | No |
| Dakobie | Yes | Yes | Yes |
| Jaytin | Yes | Yes | Yes |

## Report Week: 09/15/2025-09/21/2025

Status: Green

Green: All members are on track and aware of their assigned tasks and responsibilities.

Progress summary

The team held three meetings this week to coordinate work and align on sponsor deliverables. Our Stakeholders meeting was rescheduled because the stakeholder wasn't available. Each member also researched their assigned tasks from the sponsor to prepare for the upcoming meeting.

Team Collaboration tools continue to be used effectively for our progress tracking and documentation.

Meeting summary

September 16th (Team Meeting):

- Reviewed updated deliverables from sponsor

- Each member shared initial findings on their assigned research.

September 17th (Team Meeting):

- Discuss Research progress and clarify dependencies between tasks.

- Agreed on goals for the week to stay aligned with sponsor’s expectations

September 18th (Team Meeting):

- Conducted a working session to show research findings

- Prepared questions to bring up in the rescheduled stakeholder meetings.

Key events

- Three team meetings completed

- Stakeholder meeting rescheduled (sometime next week)

- Members advanced research on sponsor assigned tasks

- Set goals for upcoming deliverables

Member activities

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Kian | Conduct research about open telemetry and its endpoints. Why it matters along with real life simulations and applications. | 9 |
| Dakobie | Research assigned task of collection of open telemetry. Plan for workload into assignments and set up a transparent schedule for deadlines. Created a notes page for the team to spread information regarding project. | 9 |
| Daniel | Research sponsor assigned tasks on setting up an application which exposes open telemetry data with live traffic sets. | 9 |
| Jaytin | Researched assigned task of Open Telemetry collecting telemetry data from external/third-party calls made by an application. | 9 |
|  | Team Total | 36 |

Attendance Matrix

| Team member | 9/16/25 (Team Meeting) | 9/17/25 (Team Meeting) | 9/18/25(Team Meetings) |
| --- | --- | --- | --- |
| Kian | yes | yes | No |
| Daniel | Yes | Yes | Yes |
| Dakobie | Yes | No | Yes |
| Jaytin | Yes | No | Yes |

## Report Week: 09/8/2025-09/14/2025

Status: Yellow

Yellow: All pieces are actively being developed and should be connected in the near future.

Progress summary

Our team is still in the planning phase of the project. Initial discussions with the sponsor were held to clarify expectations, deliverables, and scope. The project plan is being finalized with each member having a role and responsibilities assigned. No production or development work has started yet, as our focus remains on aligning the objectives and confirming the milestones.

Meeting summary

September 12th (Sponsor Meeting): Sponsor outlined deliverables and assigned us a Linux system (awaiting email access to server). Sponsor expectations were documented.

September 14th (Team Meeting): Group aligned on tasks, set up collaboration tools, and established responsibilities. We also agreed to a weekly Sunday evening check-in. The team discussed an iterative approach: start with framework design, then incorporate simulated telemetry data, and later focus on integration.

Key events

- First Sponsor meeting completed.

- Stakeholder expectations documented and weekly meeting has been established with Stakeholder every Friday.

- The first deliverable has been assigned before the next Stakeholder meeting.

- Grades received for project plan; efforts have been discussed to revise project plan with details to satisfy the project's needs.

- Project members have received information about licensed software and should expect delivery through email from project sponsor.

Member activities

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Kian | Conducted research on Open Telemetry concepts and tools. | 8 |
| Dakobie | Attended Meetings with team and stakeholder to further access the project. Research on Open Telemetry data collection. | 8 |
| Daniel | Reviewed Open Telemetry endpoints to see how we could integrate in our project. | 8 |
| Jaytin | Attended periodic meetings and reviewed/ researched how Open Telemetry collects telemetry data from external/third-party calls made by an application. | 8 |
|  | Team Total | 32 |

Attendance Matrix

| Team member | 9/12/25 (Sponsor Meeting) | 9/14/25 (Team Meeting) |
| --- | --- | --- |
| Kian | Yes | Yes |
| Daniel | Yes | Yes |
| Dakobie | Yes | Yes |
| Jaytin | No | Yes |

17-Open-Telemetry Observability Dashboard- Team 1